# NEFRU

# Agile Gantt Chart (Feature Ownership)

## Weeks 1-2: Design & Planning Phase

### Fathi – Tours & Guides

View: Tourist + Guide
Tasks:

- Design Discover screen

- Design Tour Details screen

- Design Guide Profile screen

- Design Create Tour screen

- Define Tour and Guide entities

- Review user flows

### Mohamed Adel – Booking & Reservations

View: Tourist + Guide
Tasks:

- Design Booking Flow

- Design Reservation Details screen

- Design Booking History screen

- Define Booking and Time Slot entities

- Review booking workflow

### Mazen – Search & Explore Egypt

View: Tourist
Tasks:

- Design Search screen

- Design Filters & Categories

- Design Explore Egypt screen

- Design Blog Details screen

- Define Blog and Category entities

### Yousef – Authentication & User Management

View: Tourist + Guide + Admin
Tasks:

- Design Login screen

- Design Register screen

- Design Profile screen

- Define User and Role entities

- Define authentication workflow

### Mohamed Hany – Admin Dashboard & CMS

View: Admin
Tasks:

- Design Admin Dashboard

- Design CMS screens

- Design Tour Approval screens

- Design Blog Management screens

- Define Admin and Notification entities

## Weeks 3-4: Static UI & State Management

### Fathi

- Build Discover page

- Build Tour Details page

- Build Guide Profile page

- Build Create/Edit Tour page

- Setup state management

### Mohamed Adel

- Build Booking page

- Build Reservation screens

- Build Booking History

- Setup booking state management

### Mazen

- Build Search page

- Build Filters UI

- Build Explore Egypt pages

- Build Blog Details page

- Setup search state management

### Yousef

- Build Login/Register pages

- Build Profile page

- Setup authentication state

- Route protection

### Mohamed Hany

- Build Dashboard pages

- Build CMS pages

- Build Approval pages

- Setup dashboard state management

## Weeks 5-6: Database Schema & APIs

### Fathi

View: Guide
Tasks:

- Tour Schema

- Guide Schema

- Tour CRUD APIs

- Guide APIs

- Review APIs

### Mohamed Adel

View: Tourist + Guide
Tasks:

- Booking Schema

- Time Slot Schema

- Booking APIs

- Reservation APIs

### Mazen

View: Tourist
Tasks:

- Blog Schema

- Category Schema

- Search APIs

- Blog APIs

- Explore APIs

### Yousef

View: All Users
Tasks:

- User Schema

- Role Schema

- Auth APIs

- Profile APIs

- Authorization middleware

### Mohamed Hany

View: Admin
Tasks:

- Notification Schema

- Admin Schema

- Dashboard APIs

- CMS APIs

- Approval APIs

## Weeks 7-8: Frontend Integration

### Fathi

- Connect Discover to APIs

- Connect Tour Details

- Connect Guide Profile

- Connect Tour Management

### Mohamed Adel

- Connect Booking Flow

- Connect Reservation Management

- Connect Booking History

### Mazen

- Connect Search

- Connect Explore Egypt

- Connect Blogs

- Connect Categories

### Yousef

- Connect Authentication

- Connect User Profile

- Connect Protected Routes

### Mohamed Hany

- Connect Dashboard

- Connect CMS

- Connect Approval Workflow

- Connect Notifications

## Weeks 9-10: Advanced Features

### Fathi

- Reviews & Ratings

- Tour validation

- Tour media handling

### Mohamed Adel

- Booking status transitions

- Capacity validation

- Reservation edge cases

### Mazen

- Advanced filters

- Search optimization

- Related blogs and tours

### Yousef

- Security improvements

- Password reset

- User management enhancements

### Mohamed Hany

- Interactive Map

- Analytics widgets

- CMS enhancements

- Notification center

## Weeks 11-12: Testing & Finalization

Shared by Entire Team

Tasks:

- End-to-end testing

- Mobile responsiveness

- Bug fixing

- API validation

- Documentation

- Presentation preparation

- Deployment

- Demo preparation